|  |  |
| --- | --- |
| Discuss total project | June 1 through June 8  Assigned to: Entire team  Completion status: Completed |
| Discuss programming languages and tools | June 11 through June 15  Assigned to: Entire team  Completion status: Completed |
| Design requirements and layout of patient records page | June 15 through June 21  Assigned to: Harcourt  Completion status: Completed |
| Design requirements and layout of new patient page | June 15 through June 21  Assigned to: Harcourt  Completion status: Completed |
| Design requirements and layout of quest page | June 21 through June 28  Assigned to: Harcourt  Completion status: In progress |
| Design requirements and layout of account page | June 21 through June 28  Assigned to: Harcourt  Completion Status: In progress |
| Design requirements and layout of help page | June 21 through June 28  Assigned to: Harcourt  Completion Status: In progress |
| Add responsiveness to app for mobile use | June 15 through June 21  Assigned to: Harcourt  Completion Status: Completed |
| Design database and tables | June 15 through June 21  Assigned to: Robert  Completion Status: Completed |
| Format patient records page with form controls | July 7 to July 16  Assigned to: Harcourt  Completion Status: Completed |
| Format new patient page with form controls | July 7 to July 16  Assigned to: Harcourt  Completion Status: Completed |
| Format quest page with form controls | July 7 to July 16  Assigned to: Chad  Completion Status: Completed |
| Format account page with form controls | July 7 to July 16  Assigned to: Chad  Completion Status: Completed |
| Add data validation to form controls | July 7 to July 16  Assigned to: Harcourt  Completion Status: Completed |
| Create Login Page | June 29 through July 5  Assigned to: Harcourt  Completion Status: Completed |
| Create Messages Page | June 29 through July 5  Assigned to: Harcourt  Completion Status: Completed |
| Login password and username need to be hashed? | July 7 to July 16  Assigned to: Robert  Completion Status: Completed |
| Research api for use with location of user—beginning and end | July 17 through July 23  Assigned to: Harcourt and Robert  Completion Status: Completed |
| Add map feature to quest page | July 10 to July 16  Assigned to: Harcourt  Completion Status: Completed |
| See if tracking has to be added in | July 17 through July 23  Assigned to: Robert  Completion Status: Completed |
| Create database and tables | June 22 through June 28  Assigned to: Robert  Completion Status: Completed |
| Create code behind to wire in tables to records page | July 24 to July 30  Assigned to: Harcourt  Completion Status: Completed |
| Create code behind to wire in tables to new patient page | July 24 to July 30  Assigned to: Chad  Completion Status: Completed |
| Create code behind to wire in tables to quest page | July 24 to July 30  Assigned to: Robert  Completion Status: Completed |
| Create code behind to wire in tables to account page | July 24 to July 30  Assigned to: Chad  Completion Status: Completed |
| Update UI (UX improvements, fix mobile navbar) | July 24 to July 30  Assigned to: Robert  Completion Status: Completed |
| Create PowerPoint presentation | July 31 to August 4  Assigned to: Chad  Completion Status: In progress |
| Create scripts for presentation | July 31 to August 4  Assigned to: Entire team  Completion Status: In progress |