|  |  |
| --- | --- |
| Discuss total project | June 1 through June 8  Assigned to: Entire team  Completion status: Completed |
| Discuss programming languages and tools | June 11 through June 15  Assigned to: Entire team  Completion status: Completed |
| Design requirements and layout of patient records page | June 15 through June 21  Assigned to: Harcourt  Completion status: Completed |
| Design requirements and layout of new patient page | June 15 through June 21  Assigned to: Harcourt  Completion status: Completed |
| Design requirements and layout of quest page | June 21 through June 28  Assigned to: Harcourt  Completion status: In progress |
| Design requirements and layout of account page | June 21 through June 28  Assigned to: Harcourt  Completion Status: In progress |
| Design requirements and layout of help page | June 21 through June 28  Assigned to: Harcourt  Completion Status: In progress |
| Add responsiveness to app for mobile use | June 15 through June 21  Assigned to: Harcourt  Completion Status: Completed |
| Design database and tables | June 15 through June 21  Assigned to: Robert  Completion Status: Completed |
| Format patient records page with form controls | June 15 through June 21  Assigned to: Roberta  Completion Status: Completed |
| Format new patient page with form controls | June 15 through June 21  Assigned to: Roberta  Completion Status: Completed |
| Format quest page with form controls | June 15 through June 21  Assigned to: Chad  Completion Status: Not yet started |
| Format account page with form controls | June 29 through July 5  Assigned to: Chad  Completion Status: Not started yet |
| Add data validation to form controls | June 29 through July 5  Assigned to: Roberta  Completion Status: Not started yet |
| Create Login Page | June 29 through July 5  Assigned to: Harcourt  Completion Status: Not started yet |
| Create Messages Page | June 29 through July 5  Assigned to: Harcourt  Completion Status: Not started yet |
| Login password and username need to be hashed? | July 6 through July 12  Assigned to: Chad  Completion Status: Not started yet |
| Research api for use with location of user—beginning and end |  |
| See if tracking has to be added in |  |
| Create database and tables | June 22 through June 28  Assigned to: Robert  Completion Status: In progress |
| Create code behind to wire in tables to records page |  |
| Create code behind to wire in tables to new patient page |  |
| Create code behind to wire in tables to quest page |  |
| Create code behind to wire in tables to account page |  |
| Create code behind for help page if necessary |  |
| Add map feature to quest page |  |
| Document user progress/completion on quest assigned? |  |
| Possibly add photo of user to a page |  |
| Possibly patient chart of quests attempted as well as completed |  |
| Patient therapy plan |  |